PPP 02/25/2022
 Noel Martinez. Last week’s PPP was not saved

---
RoadMap

---
Made changes to the front end
- New set up now has sampling rate at 61.44msps.
- Began to use ADI’s profile wizard to configure front end. This allowed me to remove one of the two fir decimator that I had in the hardware. Now I only have one FIR decimator that down samples by factor of 30.
- Nonetheless, the profile still uses an internal FIR decimator via the jesd204

---
Profile Wizard for ADRV9009
Can only set sampling rates to 245Mhz /2 /4 or /8.
Create profile and copy over to device then $cat it to correct file.

---
Pushed changes to my fork of gnss-sdr
https://github.com/noelpedro/gnss-sdr/tree/adrv9009_signal_source

---
Had successful acquisitions for L1 signal
- Had success with acquisition with XFFT being run time configurable. Tested with L1 signal generator had most success using the 8 least significant bits of data prior I tried 8 MSB and also [11:4] bits.
- Hope to test with real livesky data, L1 and e1 b/c.
- Tested L1C with 8K and 4K FFT without having to regenerate bitstream nor power cycle board.

---
Working With interrupt Controller

---
Demos uploaded to google drive

---
Issues
- Realized I dont have an L5 antenna.
- Found one for $200.
- If not purchased, Back up plan use only L1 but also do Galileo e1b/c